Growth Farm - Detailed Implementation Plan

Overview

This document outlines the complete implementation plan for the Growth Farm Operating System, organized by feature area with detailed interaction specifications.

Phase 1: Foundation & Branding

1.1 Logo Replacement

Priority: Immediate Effort: 30 minutes

| Task | Details |
| --- | --- |
| Replace logo | Use new GFlogov1.jpg (balloon logo with "GROWTH FARM" text) |
| Update header | Replace text "GROWTH FARM" with logo image |
| Update favicon | Generate favicon from logo |
| Locations | Header, login page, any branding elements |

Phase 2: Settings Page Enhancements

2.1 Team Management (Editable)

Priority: High Effort: 2-3 hours

| Interaction | Details |
| --- | --- |
| View Members | List all team members with avatar, name, email, job title, role |
| Edit Member | Click edit icon → Modal with fields: Name, Email, Job Title, Role (dropdown), which city/town/village were you born, what do you believe is your life’s purpose, 1 major personal goal for the year, 1 skill/ competence you are working to master |
| Delete Member | Click delete icon → Confirmation dialog → Remove from database |
| Invite Member | Click "Invite" → Modal: Name, Email, Job Title, Role → Creates pending invite |
| Job Title Badge | Brown badge showing job title (e.g., "CEO", "CFO", "Design Lead") |

Database Changes:

- jobTitle field already added to users table ✓

2.2 Company Info (Editable)

Priority: High Effort: 1-2 hours

| Field | Interaction |
| --- | --- |
| Company Name | Inline edit with save button |
| Tagline | Inline edit with save button |
| Mission Statement | Textarea with save button |
| Business Units | Add/Edit/Delete departments |

Database Changes:

- Create companySettings table: id, name, tagline, mission, updatedAt

2.3 Annual Goals (New Section)

Priority: High Effort: 3-4 hours

| Interaction | Details |
| --- | --- |
| View Goals | Table grouped by Strategic Objective |
| Add Goal | Click "+" → Modal: Goal Name, Annual Target, Unit (%, $, #), EXCO Owner |
| Edit Goal | Click edit → Same modal pre-filled |
| Delete Goal | Click delete → Confirmation |

Database Schema:

annualGoals: id, strategicObjectiveId, name, targetValue, unit, excoOwner, year, createdAt

Phase 3: Monthly KPI Targets

3.1 Monthly Targets Page

Priority: High Effort: 4-5 hours

Layout:

- Tabs for each Strategic Objective (Community Growth, Impact Delivery, etc.)

- Within each tab: Table of KPIs

Table Structure:

| KPI Name | Annual Target | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Revenue | R24M | [2M] | [2M] | ... | ... | ... | ... | ... | ... | ... | ... | ... | ... |

Interactions:

| Element | Behavior |
| --- | --- |
| Monthly Target (Grey) | Pre-filled, editable grey tab. Click to edit, shows save icon |
| Actual Value | Editable input box with small save icon (💾) next to it |
| Performance Indicator | After 5th of month, previous month locks. Shows: 🟢 (≥75%), 🟡 (60-74%), 🔴 (<60%) |
| Lock Mechanism | After 5th, previous month's actual becomes read-only with colored dot |

Auto-Generation Logic:

- When annual goal is set, divide by 12 for even distribution

- Allow manual adjustment of monthly targets

- Sum of monthly targets should equal annual target (validation)

Database Schema:

monthlyTargets: id, annualGoalId, month (1-12), year, targetValue, actualValue, isLocked, lockedAt, performanceStatus

Phase 4: Weekly Activity Tracker

4.1 Weekly Page - Excel-like Table

Priority: High Effort: 4-5 hours

Table Columns:

| # | Column | Type | Details |
| --- | --- | --- | --- |
| 1 | Activity | Text Input | Free text description |
| 2 | Due Day | Date Picker | Select day of week or specific date |
| 3 | Dependency | Dropdown | Select team member needed to – allow for multiple selections |
| 4 | Accountability Partner | Dropdown | Select from team members |
| 5 | Relevant Monthly Goal | Dropdown | Select from monthly goals OR "None" |
| 6 | Status | Dropdown | Done ✓, Delayed ⏰, Deprioritised ✗ |

Interactions:

| Action | Behavior |
| --- | --- |
| Add Row | Click "+" at bottom → New empty row |
| Edit Cell | Click cell → Inline edit |
| Delete Row | Hover → Show delete icon → Click → Remove |
| Save | Auto-save on blur OR explicit save button |
| Filter | Filter by status, accountability partner, goal |

Database Schema:

weeklyActivities: id, userId, weekNumber, year, activity, dueDate, dependency, accountabilityPartnerId, monthlyGoalId, status, createdAt, updatedAt

Phase 5: Engine (Operations Hub)

5.1 Engine Modal Structure

Priority: High Effort: 8-10 hours

Layout: Bottom sheet modal with 6 navigation tiles (2x3 grid)

| Tile | Icon | Destination |
| --- | --- | --- |
| BD Pipeline | 📈 | Kanban board for deals |
| Ventures | 🚀 | Venture tracking table |
| Studio | 🎨 | Project tracking |
| Delivery | 👥 | Client delivery tracking |
| Finance | 💰 | Financial overview |
| Admin | ⚙️ | Administrative functions |

5.2 BD Pipeline (Kanban)

Stages: Lead → Discovery → Proposal → Negotiation → Contracting → Won/Lost

Card Content:

| Field | Details |
| --- | --- |
| Client Name | Company name |
| Deal Value | R amount |
| Contact Person | Primary contact |
| Next Action | What needs to happen |
| Days in Stage | Auto-calculated |
| Owner | Team member responsible |

5.3 Ventures Tracking

Per-Project Row:

| Column | Details |
| --- | --- |
| Venture Name | e.g., "Mntase Communities" |
| Current Stage | Ideation → Validation → MVP → Growth → Scale |
| Burn Rate | R/month actual vs target |
| Days to First Revenue | Countdown or "Achieved" |
| Runway | Months remaining |
| Key Metrics | Custom per venture |

5.4 Studio Tracking

Per-Project Row:

| Column | Details |
| --- | --- |
| Project Name | e.g., "FNB Mobile App Redesign" |
| Client | Client name |
| Billing vs Target | R billed / R target (%) |
| Timeline Status | On Track 🟢, At Risk 🟡, Delayed 🔴 |
| Planned End Date | Date |
| Actual Progress | % complete |

5.5 KPI Flow to Dashboard

Important: KPIs from Engine sections should:

- Update the "Actual" values in Monthly Targets

- Roll up to YTD figures in Dashboard

- Trigger performance indicators (green/amber/red)

Phase 6: Dashboard Redesign

6.1 Layout Requirements

Priority: High Effort: 5-6 hours

Constraints:

- Must fit on laptop screen without scrolling

- Mobile should be optimized separately

- Order follows Strategic Objectives from Settings

6.2 Dashboard Sections (Top to Bottom)

Row 1: Key Metrics Summary

| Metric | Display |
| --- | --- |
| Team Health | Circular progress + % |
| Revenue YTD | Bar: 0 ←→ R24M, current position marked, "should be" line |
| Cash Reserves | Bar: 0 ←→ R1M (Dec target), current position |
| Tax Liability | Bar: Total liability → 0 target |

Row 2: BD Pipeline (Full Width)

| Stage | Lead | Discovery | Proposal | Negotiation | Contracting | Won | Lost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Count | 2 | 1 | 2 | 1 | 0 | 1 | 0 |
| Value | R500K | R400K | R1.47M | R400K | R0 | R1.2M | R0 |

Show all stages in one row with counts and values.

Row 3: Operations Cards

| Card | Content |
| --- | --- |
| Ventures | Count, Burn rate summary, Days to revenue |
| Studio | Active projects, Billing %, Timeline status |
| Clients | Cards for each relationship type (even if 0), showing count + value at stake |
| Finance | Pending items count |

Row 4: Alerts & Actions

Keep the current alerts section - user loves it!

- "X client(s) at risk" → View button

- "X pending finance item(s)" → View button

6.3 Client Relationship Types

Show cards for ALL types even if count is 0:

| Type | Example |
| --- | --- |
| Strategic Partner | Gates Foundation |
| Active Client | Vodacom |
| At Risk | (flagged clients) |
| Prospect | (potential clients) |

Each card shows: Count + Total Value at Stake

Phase 7: Data Integration

7.1 KPI Cascade

Annual Goal (Settings)

↓

Monthly Targets (Monthly Page)

↓

Engine Actuals (BD, Ventures, Studio, etc.)

↓

Dashboard YTD Summary

7.2 Automatic Updates

| Source | Updates |
| --- | --- |
| BD Pipeline "Won" | Revenue Actual |
| Studio Billing | Revenue Actual |
| Venture Burn | Cash Reserves |
| Invoice Payments | Cash Reserves |

Implementation Order

Sprint 1 (Week 1): Foundation

- ✅ Replace logo with new branding

- ✅ Fix Team Management (edit, delete, invite, job titles)

- ✅ Make Company Info editable

- ✅ Add Annual Goals section to Settings

Sprint 2 (Week 2): Monthly & Weekly

- Build Monthly KPI Targets page

- Implement auto-generation of monthly targets

- Add performance indicators (green/amber/red)

- Build Weekly Activity tracker (Excel-like table)

Sprint 3 (Week 3): Engine

- Create Engine modal with 6 tiles

- Build BD Pipeline Kanban

- Build Ventures tracking table

- Build Studio tracking table

- Build Delivery tracking

- Build Finance overview

Sprint 4 (Week 4): Dashboard & Integration

- Redesign Dashboard layout

- Add finance bars (Revenue, Cash, Tax)

- Expand BD Pipeline to full row

- Add Client relationship cards

- Connect Engine KPIs to Monthly Actuals

- Connect Monthly to Dashboard YTD

Database Schema Summary

New Tables Needed:

- companySettings - Company info storage

- monthlyTargets - Monthly KPI targets and actuals

- weeklyActivities - Weekly task tracking

- ventures - Venture project tracking

- studioProjects - Studio project tracking

- clients - Client relationship management

- clientRelationshipTypes - Relationship type definitions

Existing Tables to Modify:

- users - Add jobTitle ✓

- annualGoals - Already exists, may need updates

- pipelineCards - Already exists for BD Pipeline

Success Metrics

| Feature | Success Criteria |
| --- | --- |
| Settings | All sections editable, data persists |
| Monthly | Auto-generates targets, locks after 5th, shows performance |
| Weekly | Excel-like UX, all dropdowns work, status tracking |
| Engine | All 6 areas accessible, Kanbans functional |
| Dashboard | Fits laptop screen, all metrics visible, alerts work |

Document Version: 1.0 Last Updated: February 1, 2026